Meeting Minutes

Meeting 1:

**Attendance: Chris, Yuri, Travis, Tian, Kenne**

**Customers**:

Stella Funk, Client Tracking System

            Tian:   Out

            Yuri:    Engineer guy:    Food Ordering System

            Travis:   Out

            Kenny:  Nope

            Chris: My Mom:         Client Tracking System

**Plan:**

            Tuesday: Discuss vision statement and plan user stories.

Chris: Interview and vision

Provide questions for the interview by Saturday

Everyone else: keep being awesome :)

**Question For Customer (By Saturday):**

Option to search for clients? YES!!!!!!

Typical number of clients per day? Not important

Who will be using the system? therapist

Should we have multiple user categories? Actually Yes...

What kind of personal information is collected from customers? Lots

Are there any customers with medical conditions that require additional    information? (i.e. doctor’s note or something similar) Yes of course

Should the system detect schedule conflict or will it be the users responsibility to make sure that there are no conflicts? N/A

Does it need to maintain information about the doctors? (i.e. a table in the DB) Yes

Meeting 2:

**Attendance: Chris, Yuri, Travis, Tian, Kenne**

Planned user stories

Come up with more questions for client

To be determined:

* Scheduling system? Yes
  + Should keep track of previous appointments, and all subsequent appointments for easy lookup
* Inactive Automatically?
  + Yes, after 6 months. Store last visit date in DB
* Print? (Disclaimers, client information)
  + Yes to both (Lowest Priority)
* Invoicing system? (receipts)
  + Yes, see above :)

Meeting 3:

Attendance: All

* Divide stories into tasks:
* Tian, Yuri, and Kene are taking the Client Creation Screen.  
   Tian is doing the GUI for the screen  
   Yuri is making the Main Window  
   Kene is creating the Client Class
* Travis is Implementing the Search for Client feature.
  + Travis is building the GUI
* Chris is working on the Stub Database
  + Chris is Building the DB and interface.

Meeting 4:

Attendance: All

* Quick update on how everyone is doing. Working on our stories, making sure we are on the right track.
* Unit tests are doing well, testing and fixing of bugs.
* We decided to Drop the Body Diagram Story, since we don’t believe that there is enough time in the dev time to finish it and the other higher priority stories.
* Print and Invoicing might be dropped, due to time constraints as well.

Meeting 5:

Attendance: All

* Quick plan on Iteration 2.
* Tasked out some more stories, going to keep working on what we have.
* Get the DB working.
* The Main Screen and Client Screen still need a lot of work.
* Customer feedback: Better layout, text fields for Client History, make it bigger. (Anchoring is a part of this), and a logo. Otherwise, she thinks it looks great!

Meeting 6:

Attendance: All

* Planning how we are going to integrate all our stories
* Adding a new story for our plan, also had to change the plan a bit. We added the Client History Story for next Iteration, and will be dropping the Print Story, and probably Schedulding. Also removed story Client list view, as it was actually a duplicate
* Spoke about DB, and testing

Meeting 7:

* Talking about iteration 2 trouble:
  + Merging code at end :(
  + Should be in same branch.
* Chris and Kenne
* Travis:
  + Refactor search functionality
  + Starting presentation
* Tian:
  + Finishing the editing function
* Main Window:
  + Remove unnecessary columns like Address and City
  + Incorporate the soap box window into the main window
* Retrospective activity
  + next Thursday July 10th
* New user stories
  + Acceptance test
    - have a meeting on the coming Tuesday July 8th
  + Refactoring
* Deadline for the bulk of the work: the coming Sunday July 6th

Meeting 8:

* Discussed the acceptance tests.
* Managed to get gui working good
* Decided upon how to solve edit soap problem