User Stories:

* **Client Creation Screen (Iter 3)**

Priority: High Cost: 10 Days

Status: In progress

The Screen you will see for creating and editing client information

* + Create GUI Priority: High Cost: 5 Days
    - Make Client Screen GUI (Tian)
      * 3 Tabs Working With Data
    - Make Main Window GUI (Yuri)
    - Add fields in Client History to enter in specifics for each one
    - Resize/Anchor the GUI
    - Logo On main page
    - Different Name On Main Screen
    - Better formatting and layout
    - Finish Personal Habits and Lifestyle Layout (Chris) DONE
    - Minimum Window size
    - Refresh on Add Client (Chris) DONE
  + Create Client Class Priority: High Cost: 2 Days
    - Make Class (Kene)
    - Add Client History Fields
    - Add Client History items to Class
      * These two can possibly be an array?
  + Create “Database Stub” Priority: High Cost: 2 Days
    - Create Mock Database (Chris) DONE
    - Create Database Interface Class (Chris) DONE
    - Write To Database (Chris)
* **Search For Client** **(Iter 3)** (Travis)

Priority: High Cost: 4 Days

Status: In progress

Have a search option (possibly permanently attached to the side of the app) that updates in real time.

* + Create GUI and Display Priority: High Cost: 2 Days
    - Make GUI (Travis) DONE
    - Drop GUI in Main Window DONE
  + Do Search Priority: High Cost: 2 Days
    - Get search working with DB
    - Search should update on each keystroke

* **Manipulate client information (Iter 3)** (Tian)

Priority: High Cost: 3 Days

Status: In progress

Edit the details of Clients if they change

* + Edit Current Client Info Priority: High Cost: 2 Days
    - Object can’t be changed until Edit is pressed
  + Write To Database Priority: High Cost: 1 Day
* **Set up clients database** **(Iter 3)** (Chris)

Priority: Medium Cost: 5 Days

Status: In progress

Move from Stub Database to the real thing

* + Setup Client DB (Chris) Cost: 2 Days (DONE)
    - Create Client Script   (Chris)(DONE)
    - Insert/Delete (Chris)(DONE)
    - Update (Chris) (DONE)
  + Setup Soap DB (Chris) Cost: 1 Day
    - Create Soap Script   (Chris)(DONE)
    - Insert/Delete   (Chris)(DONE)
    - Update (Chris)
  + Search by Client (Yuri & Travis) Cost: 2 days
    - Search through the whole list each time char is entered
      * Travis
* **Soap Box Screen (Iter 3)** (Kene)

Priority: High Cost: 3 Days

Status: In progress

* + Make Soapbox GUI
    - Date Field and Text Field
    - Link to Client
  + Read and Write Data
    - Save to DB in GUI
    - Pull from DB in GUI

The screen that records details of each session with a client.

* **Client History (Iter 3) (Chris, Tian)**

Priority: High Cost: 1 day

Status: Backlog

Implement the Client History tab into the client object

* Write To DB
  + Have to have an object of two arrays, one Boolean, one String Perhaps.
* Save to Client
  + Have these objects actually write and read from the Client